# Risk Register & Architecture Decision Log

# AI Game Asset Factory

Version 1.0

Document Owner: Technical Lead

Purpose: Track technical risks, business risks, architectural decisions, assumptions, and mitigation strategies throughout the project lifecycle.

# Risk Scoring

Probability

1 = Very Low

2 = Low

3 = Medium

4 = High

5 = Very High

Impact

1 = Negligible

2 = Minor

3 = Moderate

4 = Significant

5 = Critical

Risk Score

Probability × Impact

1-5 = Low

6-10 = Medium

11-15 = High

16-25 = Critical

# Active Risk Register

## RISK-001

Title: Cross-Session Style Drift

Description: Assets generated at different times may not maintain a coherent artistic style.

Probability: 4

Impact: 5

Score: 20

Priority: Critical

Mitigation:

- Style Profile System

- Reference Images

- Prompt Templates

- Fixed Generation Settings

- Future LoRA Support

Owner: AI Engineer

Status: Open

## RISK-002

Title: Animation Quality Below Production Standards

Description: Generated animations may exhibit flickering, character deformation, inconsistent proportions, or poor looping.

Probability: 5

Impact: 4

Score: 20

Priority: Critical

Mitigation:

- Isolate animation module

- Prototype before implementation

- Feature flag deployment

- Manual review workflow

Owner: AI Engineer

Status: Open

## RISK-003

Title: GPU Memory Exhaustion

Description: Model combinations may exceed 8 GB VRAM.

Probability: 4

Impact: 5

Score: 20

Priority: Critical

Mitigation:

- Single model loading strategy

- VRAM monitoring

- Automatic model unloading

- Memory watchdog

Owner: Technical Lead

Status: Open

## RISK-004

Title: Slow Generation Performance

Description: Generation times exceed usability targets.

Probability: 3

Impact: 4

Score: 12

Priority: High

Mitigation:

- Benchmark models

- Reduce inference steps

- Optional Turbo mode

- Asset caching

Owner: AI Engineer

Status: Open

## RISK-005

Title: Poor Sprite Extraction

Description: Touching or overlapping assets generate incorrect bounding boxes.

Probability: 4

Impact: 3

Score: 12

Priority: High

Mitigation:

- Improved contour analysis

- Secondary segmentation pass

- Manual correction tool

Owner: CV Engineer

Status: Open

## RISK-006

Title: Asset Classification Errors

Description: Incorrect naming or categorization.

Probability: 3

Impact: 2

Score: 6

Priority: Medium

Mitigation:

- Confidence threshold

- Manual override

- User review workflow

Owner: CV Engineer

Status: Open

## RISK-007

Title: Model Licensing Restrictions

Description: Future model license changes could affect redistribution.

Probability: 2

Impact: 5

Score: 10

Priority: Medium

Mitigation:

- Maintain model registry

- Verify licenses

- Separate model download process

Owner: Project Lead

Status: Open

## RISK-008

Title: Workflow Failure During Long Jobs

Description: Pipeline interruption results in loss of work.

Probability: 3

Impact: 4

Score: 12

Priority: High

Mitigation:

- Checkpoint system

- Job persistence

- Recovery mechanism

Owner: Backend Developer

Status: Open

## RISK-009

Title: Project Storage Growth

Description: Generated assets consume excessive disk space.

Probability: 4

Impact: 2

Score: 8

Priority: Medium

Mitigation:

- Asset cleanup tools

- Cache expiration policy

- Disk usage monitor

Owner: Backend Developer

Status: Open

## RISK-010

Title: Model Upgrade Regression

Description: Replacing generation models changes output quality unexpectedly.

Probability: 3

Impact: 4

Score: 12

Priority: High

Mitigation:

- Versioned model registry

- Benchmark suite

- Regression testing

Owner: Technical Lead

Status: Open

# Architectural Decision Log

## ADR-001

Title: Desktop Application Architecture

Decision:

Use a local desktop application rather than a web application.

Reason:

- Offline requirement

- GPU access simplicity

- Lower deployment complexity

Status: Approved

Date: Project Initiation

## ADR-002

Title: Single User Design

Decision:

Support one local user only.

Reason:

- Internal tool

- Reduced complexity

- No authentication requirements

Status: Approved

## ADR-003

Title: Database Technology

Decision:

Use SQLite.

Reason:

- Embedded

- Zero administration

- Single-user workload

Status: Approved

## ADR-004

Title: Primary Generation Framework

Decision:

Use Diffusers + PyTorch.

Reason:

- Mature ecosystem

- Model flexibility

- Large community support

Status: Approved

## ADR-005

Title: Primary Image Generation Model

Decision:

Do not hardcode a specific model.

Reason:

- Future upgrades

- Benchmark flexibility

Current Default:

Stable Diffusion 1.5

Status: Approved

## ADR-006

Title: Style Preservation Strategy

Decision:

Implement Style Profiles.

Reason:

Prompt-only consistency is insufficient.

Status: Approved

## ADR-007

Title: Model Loading Strategy

Decision:

Load only one AI model category at a time.

Reason:

8 GB VRAM limitation.

Status: Approved

## ADR-008

Title: Animation Architecture

Decision:

Animation system developed separately from core asset generation.

Reason:

Highest technical risk.

Status: Approved

## ADR-009

Title: Project-Centric Organization

Decision:

All assets belong to a project.

Reason:

Supports consistency and organization.

Status: Approved

## ADR-010

Title: Metadata Format

Decision:

JSON metadata files plus SQLite indexing.

Reason:

Human-readable and searchable.

Status: Approved

## ADR-011

Title: Export Structure

Decision:

Filesystem-based export.

Reason:

Maximum compatibility with game engines.

Status: Approved

## ADR-012

Title: Workflow Orchestration

Decision:

Use centralized Workflow Engine.

Reason:

Single execution path. Easier recovery and monitoring.

Status: Approved

# Open Decisions

## ADR-PENDING-001

Subject: Animation Generation Technology

Options:

A. AnimateDiff

B. Pose-Based Sprite Generation

C. Hybrid Approach

Decision Required Before: Sprint 6

Owner: Technical Lead

Status: Pending

## ADR-PENDING-002

Subject: Style Consistency Enhancement

Options:

A. Prompt Templates

B. Reference Images

C. LoRA Training

D. Combination

Decision Required Before: Sprint 2

Owner: AI Lead

Status: Pending

## ADR-PENDING-003

Subject: Asset Classification Model

Options:

A. CLIP

B. Custom Classifier

C. Hybrid

Decision Required Before: Sprint 4

Owner: CV Lead

Status: Pending

# Assumptions Register

ASSUMP-001

Users possess a supported NVIDIA GPU.

ASSUMP-002

Users have at least 32 GB RAM.

ASSUMP-003

Internet access is available during installation.

ASSUMP-004

Users understand basic game asset concepts.

ASSUMP-005

Game engines consume exported PNG assets without additional processing.

# Project Exit Criteria

Project may enter production release when:

✓ All Critical Risks have mitigation plans

✓ No Open Critical Defects

✓ VRAM remains below 8 GB

✓ Offline execution validated

✓ Asset generation validated

✓ Export pipeline validated

✓ Recovery mechanism validated

✓ MVP acceptance criteria passed

✓ Technical Lead approval obtained

✓ User Acceptance Testing completed