# Technical Feasibility & Spike Report

# AI Game Asset Factory

Version 1.0

Status: Pre-Implementation Validation

Objective: Validate the technical feasibility of the proposed architecture before full-scale development.

# Executive Summary

The project is technically feasible on the target hardware.

However, several requirements carry significant implementation risk and require validation before development begins.

The highest-risk areas are:

- Style consistency across sessions

- AI-generated animation quality

- VRAM management under 8 GB

- Automated sprite extraction quality

- One-click workflow reliability

The project should proceed through a series of proof-of-concept spikes before committing to implementation.

# Hardware Validation

Target Platform

GPU: RTX 4070 Laptop

VRAM: 8 GB

System RAM: 32 GB

Operating System: Windows 11

Assessment

Suitable for:

- SD 1.5

- SDXL Turbo

- ControlNet

- Rembg

- CLIP

- OpenCV

Not ideal for:

- Full SDXL pipelines

- Large video generation models

- Long animation generation sequences

Risk Level

LOW

Recommendation

Design all pipelines around SD 1.5 class models.

Do not make SDXL mandatory.

# Spike 1

Style Consistency Validation

Objective

Determine whether assets generated weeks apart can maintain visual consistency.

Hypothesis

A project style profile combined with reference images and prompt composition can maintain acceptable visual consistency.

Test Procedure

Create a style profile.

Generate:

- Hero Character

- Enemy Character

- Tree

- House

- Sword

Wait several days.

Regenerate:

- Additional characters

- Additional environment assets

Compare visual consistency.

Success Criteria

At least 80% of generated assets are judged visually consistent.

Risk

HIGH

Reason

Generative models naturally drift.

Recommendation

Implement Style Profiles.

Add support for:

- Reference Images

- Style Templates

- Optional LoRA Attachments

Do not rely solely on prompt engineering.

# Spike 2

Asset Generation Quality

Objective

Determine the best generation model.

Candidates

Option A

Stable Diffusion 1.5

Pros

- Fast

- Stable

- Low VRAM

Cons

- Lower detail

Option B

SDXL Turbo

Pros

- Better quality

Cons

- Higher memory usage

Success Criteria

Generate:

- Characters

- Props

- Buildings

- Backgrounds

within 60 seconds.

Expected Outcome

SDXL Turbo likely wins for quality.

SD1.5 likely wins for stability.

Recommendation

Architecture should allow model replacement.

Never hardcode a model.

# Spike 3

Background Removal Validation

Objective

Determine extraction quality.

Candidates

U2Net

ISNet

SAM-based extraction

Success Criteria

95% background removal accuracy.

Minimal halo artifacts.

Expected Outcome

ISNet likely provides best balance.

Risk

LOW

Recommendation

Proceed with Rembg + ISNet.

# Spike 4

Sprite Extraction Validation

Objective

Evaluate automatic extraction accuracy.

Test Dataset

100 generated asset sheets.

Metrics

Correct Detection %

Missed Assets %

Merged Assets %

False Positives %

Success Criteria

Detection > 95%

Merged Objects < 5%

Risk

MEDIUM

Expected Issue

Touching objects may be merged.

Recommendation

Allow manual correction mode.

Pure automation may not be sufficient.

# Spike 5

Automatic Asset Classification

Objective

Validate CLIP-based naming.

Test Cases

Trees

Weapons

Buildings

Characters

Effects

Success Criteria

Classification accuracy > 85%

Risk

MEDIUM

Recommendation

Use AI suggestions.

Allow manual renaming.

# Spike 6

Seamless Tile Generation

Objective

Determine whether automatic tiling is acceptable.

Dataset

Grass

Sand

Stone

Wood

Water

Success Criteria

No visible seams in game-scale view.

Risk

LOW

Expected Outcome

OpenCV + inpainting sufficient.

Recommendation

Proceed.

# Spike 7

Animation Generation

Objective

Determine feasibility of generating game-ready animations.

Candidate Approaches

Approach A

AnimateDiff

Pros

Easy integration

Cons

Inconsistent characters

Frame flickering

High VRAM usage

Approach B

Pose-Based Sprite Generation

Pros

Better consistency

Lower VRAM

Cons

More engineering effort

Success Criteria

Generate:

Idle

Walk

Run

Attack

Death

Loop smoothly.

Risk

VERY HIGH

Expected Outcome

Animation generation becomes the most difficult component.

Recommendation

Do not build animation first.

Treat animation as Version 1.5 if necessary.

# Spike 8

VRAM Management

Objective

Validate memory strategy.

Test

Load generation model.

Generate assets.

Unload model.

Load animation model.

Generate animation.

Repeat.

Metrics

Peak VRAM

Average VRAM

Load Time

Unload Time

Success Criteria

Peak usage < 8 GB.

No OOM errors.

Risk

HIGH

Expected Outcome

Sequential model loading required.

Recommendation

Never keep multiple AI models loaded simultaneously.

# Spike 9

One-Click Workflow Validation

Objective

Validate complete pipeline.

Pipeline

Generate Asset

↓

Remove Background

↓

Extract Sprite

↓

Generate Metadata

↓

Export

Success Criteria

100 consecutive executions without failure.

Risk

MEDIUM

Expected Outcome

Most failures will occur during model switching.

Recommendation

Implement checkpoint recovery.

# Feasibility Matrix

Feature Feasibility

Project Management HIGH

Style Profiles HIGH

Asset Generation HIGH

Background Removal HIGH

Sprite Extraction HIGH

Metadata HIGH

Asset Classification MEDIUM

Tile Generation HIGH

Export HIGH

One-Click Workflow HIGH

Animation Generation MEDIUM

Cross-Session Style Consistency MEDIUM

# Architectural Adjustments

Based on feasibility analysis:

Mandatory

✓ Style Profile System

✓ Model Manager

✓ Workflow Recovery

✓ Sequential Model Loading

✓ Local Model Cache

Recommended

✓ CLIP Asset Classification

✓ Manual Asset Review Screen

✓ Tile Preview Screen

Optional

✓ LoRA Support

✓ Asset Search

✓ Asset Variants

Not Recommended for Version 1

✗ Large Video Models

✗ Full SDXL Pipelines

✗ Multi-GPU Support

✗ Multi-User Support

Final Assessment

Project Feasibility: HIGH

Technical Risk: MODERATE

Most Likely Failure Area: Animation Generation

Recommended MVP Scope:

- Project Management

- Style Profiles

- Asset Generation

- Background Removal

- Sprite Extraction

- Metadata

- Tiling

- Export

Animation generation should remain isolated behind a feature flag until feasibility validation is complete.

Estimated Probability of Successful MVP Delivery:

85–90%

Estimated Probability of Successful Animation Module Delivery:

55–65%